

**INTERNATIONAL SCHOOL**

**CAPSTONE PROJECT 1**

**CMU-CS 246**

**PROJECT PLAN DOCUMENT**

Version: 1.1

**Calculator**

**Mentor: Nguyen Dang Quang Huy**

***Team Member*:**

Huy, Mai Vo Gia

Son, Le Duc Hung

Binh, Tran Phuc

Duong, Vu Cong

Phuc, Tran Van

**Approved by Huy Nguyen Dang Quang**

**Project Plan Review Panel Representative:**

Name Signature Date

**Capstone Project 1- Mentor:**

Name Signature Date

Da Nang, 03/2025

**PROJECT INFORMATION**

|  |  |
| --- | --- |
| **Project Acronym** | Cal1 |
| **Project Title** | Calculator | | | |
| **Start Date** | 2 – Mar –2025 | **End Date** | 8 – Mar –2025 | |
| **Lead Institution** | International School, Duy Tan University | | | |
| **Team Member** | **Name** | **Email** | | **Phone** |
| 29219041264 | Mai Vo Gia Huy | maivogiahuy995@gmail.com | | 0982001627 |
| 29211338975 | Le Duc Hung Son | Sonhung17012005@gmail.com | | 0976846033 |
| 29211148766 | Tran Phuc Binh | binht7848@gmail.com | | 0337398848 |
| 29216945279 | Vu Cong Duong | Vud66592@gmail.com | | 0793523425 |
| 29219020140 | Tran Van Phuc | tranvanp652@gmail.com | | 0707389125 |

**PROJECT PLAN DOCUMENT**

|  |  |  |  |
| --- | --- | --- | --- |
| **Document Title** | Project Plan Document | | |
| **Author(s)** |  | | |
| **Date** |  | **File name:** | PROJETC\_PLAN\_DOCUMENT |
| **URL** | https://drive.google.com/drive/folders/1HXFjmJEzNz1iNOMjq4ijwlMpsnCM6pz3?usp=drive\_link | | |
| **Access** | Project and CMU Program | | |

**SIGNATURE**

**Document Approvals:** The following signatures are required for approval of this document.

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Mentor** | Huy, Nguyen Dang Quang | | **Signature:** |  | | **Date:** |  | | **Scrum master** | Huy, Mai Vo Gia | | **Signature:** |  | | **Date:** |  | |  |  | | **Team member(s)** | Phuc, Tran Van | | **Signature:** |  | | **Date:** |  | | Duong, Vu Cong | | **Signature:** |  | | **Date:** |  | |  | | Binh, Tran Phuc | **Signature:** |  | | **Date:** |  | |  | | Son, Le Duc Hung | **Signature:** |  | | **Date:** |  | |

**REVISION HISTORY**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Person(s)** | **Date** | **Description** |
| **1.0** | All members | Mar 2nd, 2025 | Draf |
| **1.1** | All member | Mar 8th, 2025 | Final |

**TABLE OF CONTENTS**

[**1. PROJECT OVERVEW 6**](#_heading=h.gjdgxs)

[**1.1 PROJECT DESCRIPTION 6**](#_heading=h.gjdgxs)

[**1.2 SCOPE AND PURPOSE 6**](#_heading=h.1fob9te)

[**1.3. ASSUMPTIONS AND CONSTRAINT 6**](#_heading=h.3znysh7)

[**1.4. PROJECT OBJECT 7**](#_heading=h.2et92p0)

[**1.4.1. STANDARD OBJECTIVES 7**](#_heading=h.tyjcwt)

[**1.4.2. SPECIFIC OBJECTIVES 8**](#_heading=h.3dy6vkm)

[**1.5. CRITICAL DEPENDENCIES 8**](#_heading=h.1t3h5sf)

[**1.6. PROJECT RISK 8**](#_heading=h.4d34og8)

[**2. PROJECT DEVELOPMENT APPROACH 9**](#_heading=h.2s8eyo1)

[**2.1. TECHNICAL PROCESS 9**](#_heading=h.17dp8vu)

[**2.1.1. REASON FOR SELECTING 9**](#_heading=h.3rdcrjn)

[**2..1.2 AGILE METHODOLOG 9**](#_heading=h.26in1rg)

[**2.1.3. SCRUM PROCESS 9**](#_heading=h.lnxbz9)

[**2.2. REQUIREMENT CHANGE MANAGEMENT 10**](#_heading=h.35nkun2)

[**2.2.1 STRAGERY FOR MEETING QUALITY OBJECTIVES 10**](#_heading=h.1ksv4uv)

[**2.2.2 QUALITY CONTROL 11**](#_heading=h.44sinio)

[**2.2.3 MEASUREMENT PROGRAM 12**](#_heading=h.2jxsxqh)

[**2.3 UNIT TESTING STRAGERY 12**](#_heading=h.z337ya)

[**2.4. INTEGRATION TESTING STRATEGY 14**](#_heading=h.3j2qqm3)

[**2.5. SYSTEM TESTING STRATEGY 14**](#_heading=h.1y810tw)

[**3. ESTIMATION 14**](#_heading=h.4i7ojhp)

[**3.1. SIZE 14**](#_heading=h.2xcytpi)

[**3.2. EFFORT 14**](#_heading=h.1ci93xb)

[**3.3. SCHEDULE 15**](#_heading=h.30j0zll)

[**3.3.1 PROJECT MILESTON & DELIVERABLES 15**](#_heading=h.3whwml4)

[**3.3.2. WORK BREAKDOWN STRUCTURE 17**](#_heading=h.2bn6wsx)

[**3.3.3 DETAILED SHEDULE 17**](#_heading=h.qsh70q)

[**3.3.4. PROJECT SHEDULE 28**](#_heading=h.3as4poj)

[**3.4. RESOURCE 28**](#_heading=h.1pxezwc)

[**3.5. INFRASTRUCTURE 28**](#_heading=h.49x2ik5)

[**3.6. TRAINING PLAN 29**](#_heading=h.2p2csry)

[**4. PROJECT ORGANIZATION 30**](#_heading=h.147n2zr)

[**4.1. PROJECT TEAM 30**](#_heading=h.3o7alnk)

[**5. COMMUNICATION & REPORTING 31**](#_heading=h.23ckvvd)

[**6. CONFIGURATION MANAGEMENT 33**](#_heading=h.ihv636)

[**7. SECURITY ASPESTS 33**](#_heading=h.32hioqz)

**Table**

**Table 1: Project Description........................................................................................5**

**Table 2: Assumptions and Constraints.......................................................................8**

**Table 3: Standard Objectives......................................................................................9**

**Table 4: Project Risk..................................................................................................10**

**Table 5: Strategy for meeting quality objectives.....................................................12**

**Table 6: Quality Control............................................................................................13**

**Table 7: Measurement program...............................................................................13**

**Table 8: Effort.............................................................................................................16**

**Table 9: Project Milestone & Deliverables………………………………………...17**

**Table 10: detail schedule............................................................................................29**

**Table 11: infrastructure.............................................................................................30**

**Table 12: Training plan.............................................................................................30**

**Table 13: Project team...............................................................................................32**

**Table 14: Communication & Reporting…………………………………………...33**

**Figuare**

**Figure1: Scrum master..............................................................................................11**

**Figuare 2: Work breakdown structure....................................................................18**

# 1. PROJECT DESCRIPTION

|  |  |  |  |
| --- | --- | --- | --- |
| **Project code** | CG1 | **Contract type** | Internal Project |
| **Customer** | N/A | **End-user** | Students, Office Workers, Anyone |
| **Project type** | Internal | **Project Manager/**  **Scrum Master** | Huy, Mai Vo Gia |
| **Project category** | Software Development | **Business Domain** | Education, Utility |
| **Application type** | Desktop Application |  |  |

***Table 1:*** *Project Description*

Calculator is a simple technology solution that helps users easily perform basic arithmetic operations such as addition, subtraction, multiplication, and division. This type of software is designed to serve students, office workers, and anyone who needs quick and accurate calculations in daily life.

## In addition, basic calculator software often comes with a user-friendly interface, ensuring ease of use for people of all ages. It can be developed for desktop, mobile, or web platforms, providing flexibility for different user needs. Although simple, this type of software plays an essential role in educational activities, office work, and personal finance management.

## 2. DETAILED SCHEDULE

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **No.** | **Task Name** | **Duration (Days)** | **Start** | **Finish** | **Assign to** |
| **1** | **Initial** | **3** | **02/03/2025** | **02/03/2025** | **Binh,Phuc,Son, Huy, Duong** |
|  |  |  |  |  |  |
| 2 | **Duration** | **7** | **16/04/2025** | **16/04/2022** | **Binh,Phuc,Son, Huy, Duong** |

***Table 10:*** *detail schedule*

**3. REFERENCES**